# CCBS Quantum-Orchestrator Decision Engine: Codex Reference

## Overview

This document summarizes the architecture, value model, and implementation for the CCBS hybrid quantum-classical task orchestrator. It is designed for direct use by Codex, agents, and developers integrating or extending the decision engine.

________________________________________________

## 1. Architecture: Classical-Quantum Boundary

**Classical (always):**

Dependency graph (DAG) construction

Ready-task (frontier) extraction

Feasibility, resource, and policy checks

Critical-path and topological ordering

Deterministic execution and evidence export

**Quantum/Hybrid (only):**

Selecting the best bundle from the ready frontier

Trading off cost, time, risk, and information gain in one objective

Resolving conflicts among feasible candidates

**Design Rule:** Quantum/hybrid optimizer only chooses among already-feasible candidates. All legality and dependency logic remains classical.

________________________________________________

## 2. Value Model: Feature Grouping

**Static (recompute only if graph changes):**

`goal_impact`: Importance for project goal

`unlock_value`: How many downstream tasks become reachable

`critical_path`: Contribution to project finish time

`baseline duration_cost`, `baseline switch_cost`

**Semi-static (recompute on state change):**

`information_gain`: Value of reducing uncertainty

`parallelization_gain`: Immediate concurrency enabled

`risk_penalty`: Anticipated risk

**Dynamic (update every cycle):**

`retry_penalty`: Penalty for repeated failures

`observed duration deltas`, `failure history`

`current tool/environment context`, `resource pressure`

________________________________________________

## 3. Objective Function (QUBO Formulation)

For each ready task $i$ (binary variable $x_i \in \{0,1\}$):

$$

\max \sum_i x_i (w_g \cdot goal\_impact_i + w_u \cdot unlock\_value_i + w_c \cdot critical\_path_i + w_i \cdot information\_gain_i + w_p \cdot parallelization\_gain_i - w_d \cdot duration\_cost_i - w_s \cdot switch\_cost_i - w_r \cdot risk\_penalty_i - w_t \cdot retry\_penalty_i)

$$

**Constraints:**

Unsatisfied dependencies (classical)

Resource caps, mutual exclusion, tool/env conflicts, approval gates, max concurrency (QUBO penalties)

________________________________________________

## 4. Implementation: Python Class Skeletons and Logic

### Feature Schema, Weights, and Weighted Score

from dataclasses import dataclass, field

from typing import Dict, List, Optional, Set, Tuple, Any

@dataclass

class TaskFeatures:

task_id: str

name: str

goal_impact: float

unlock_value: float

critical_path: float

information_gain: float

parallelization_gain: float

duration_cost: float

switch_cost: float

risk_penalty: float

retry_penalty: float

required_resources: Set[str] = field(default_factory=set)

tool_group: Optional[str] = None

environment_group: Optional[str] = None

conflicts_with: Set[str] = field(default_factory=set)

synergy_with: Dict[str, float] = field(default_factory=dict)

@dataclass

class SchedulerWeights:

goal_impact: float = 5.0

unlock_value: float = 3.0

critical_path: float = 4.0

information_gain: float = 2.0

parallelization_gain: float = 2.0

duration_cost: float = 2.0

switch_cost: float = 1.0

risk_penalty: float = 2.0

retry_penalty: float = 1.0

def weighted_score(task: TaskFeatures, w: SchedulerWeights) -> float:

return (

w.goal_impact * task.goal_impact

+ w.unlock_value * task.unlock_value

+ w.critical_path * task.critical_path

+ w.information_gain * task.information_gain

+ w.parallelization_gain * task.parallelization_gain

- w.duration_cost * task.duration_cost

- w.switch_cost * task.switch_cost

- w.risk_penalty * task.risk_penalty

- w.retry_penalty * task.retry_penalty

)

### QUBO Model & Builder

@dataclass

class QUBOModel:

bias: Dict[str, float] = field(default_factory=dict)

quadratic: Dict[Tuple[str, str], float] = field(default_factory=dict)

offset: float = 0.0

def add_quadratic(qubo: QUBOModel, a: str, b: str, value: float) -> None:

key = tuple(sorted((a, b)))

qubo.quadratic[key] = qubo.quadratic.get(key, 0.0) + value

def build_qubo(

tasks: List[TaskFeatures],

weights: SchedulerWeights,

*,

choose_exactly_one: bool = True,

max_parallel: int = 1,

lambda_one: float = 20.0,

lambda_conflict: float = 10.0,

lambda_resource: float = 10.0,

) -> QUBOModel:

qubo = QUBOModel()

ids = [t.task_id for t in tasks]

task_map = {t.task_id: t for t in tasks}

# Bias terms: QUBO is usually minimized, so negate reward.

for task in tasks:

score = weighted_score(task, weights)

qubo.bias[task.task_id] = qubo.bias.get(task.task_id, 0.0) - score

# Pairwise conflicts

for i, task_i in enumerate(tasks):

for j in range(i + 1, len(tasks)):

task_j = tasks[j]

# Explicit conflict

if task_j.task_id in task_i.conflicts_with or task_i.task_id in task_j.conflicts_with:

add_quadratic(qubo, task_i.task_id, task_j.task_id, lambda_conflict)

# Resource overlap conflict

if task_i.required_resources & task_j.required_resources:

add_quadratic(qubo, task_i.task_id, task_j.task_id, lambda_resource)

# Optional positive synergy

synergy = task_i.synergy_with.get(task_j.task_id, 0.0) + task_j.synergy_with.get(task_i.task_id, 0.0)

if synergy:

add_quadratic(qubo, task_i.task_id, task_j.task_id, -synergy)

# Exactly-one constraint: lambda * (sum x_i - 1)^2

if choose_exactly_one:

qubo.offset += lambda_one

for task_id in ids:

# x_i^2 = x_i for binary variables

qubo.bias[task_id] = qubo.bias.get(task_id, 0.0) - lambda_one

for i in range(len(ids)):

for j in range(i + 1, len(ids)):

add_quadratic(qubo, ids[i], ids[j], 2.0 * lambda_one)

return qubo

### Classical Fallback

def brute_force_select_one(tasks: List[TaskFeatures], weights: SchedulerWeights) -> Dict:

if not tasks:

return {"selected": [], "score": None}

best_task = None

best_score = float("-inf")

for task in tasks:

score = weighted_score(task, weights)

if score > best_score:

best_score = score

best_task = task

return {

"selected": [best_task.task_id] if best_task else [],

"score": best_score,

"solver_mode": "classical_fallback",

}

### Hybrid Selector

class QuantumSelector:

def __init__(self, weights: SchedulerWeights):

self.weights = weights

def solve(self, tasks: List[TaskFeatures], max_parallel: int = 1) -> Dict[str, Any]:

if not tasks:

return {

"selected_tasks": [],

"solver_mode": "none",

"reason": "empty frontier",

}

# For now: classical fallback. Replace with Qiskit optimizer as needed.

result = brute_force_select_one(tasks, self.weights)

return {

"selected_tasks": result["selected"],

"solver_mode": result["solver_mode"],

"objective_score": result["score"],

}

### Decision Packet

def make_decision_packet(selected: List[str], tasks: List[TaskFeatures], weights: SchedulerWeights, solver_mode: str) -> dict:

task_map = {t.task_id: t for t in tasks}

breakdown = {}

for task_id in selected:

task = task_map[task_id]

breakdown[task_id] = {

"goal_impact": task.goal_impact,

"unlock_value": task.unlock_value,

"critical_path": task.critical_path,

"information_gain": task.information_gain,

"parallelization_gain": task.parallelization_gain,

"duration_cost": task.duration_cost,

"switch_cost": task.switch_cost,

"risk_penalty": task.risk_penalty,

"retry_penalty": task.retry_penalty,

"weighted_score": weighted_score(task, weights),

}

return {

"selected_tasks": selected,

"solver_mode": solver_mode,

"score_breakdown": breakdown,

"classical_feasibility_check": "pending",

}

### Example Update Rules

def update_retry_penalty(attempts: int, max_retries: int) -> float:

if max_retries <= 0:

return 1.0

return min(attempts / max_retries, 1.0)

def update_switch_cost(task_tool_group: str, current_tool_group: Optional[str]) -> float:

if current_tool_group is None:

return 0.0

return 0.0 if task_tool_group == current_tool_group else 1.0

def decay_information_gain(base_information_gain: float, evidence_seen: bool) -> float:

return 0.0 if evidence_seen else base_information_gain

________________________________________________

## 5. Runtime Flow

**Frontier extraction:**

`ready_tasks = frontier_get_ready_tasks(state)`

**Classical presolve:**

`candidate_tasks = classical_presolve(ready_tasks, state)`

**Hybrid selection:**

`selection = selector.solve(candidate_tasks, max_parallel=1)`

**Decision packet:**

`decision = make_decision_packet(...)`

**Feasibility check:**

`validated = classical_feasibility_check(decision, state)`

**Dispatch:**

`dispatch(validated)`

________________________________________________

## 6. Decision Packet Example

{

"selected_tasks": ["task_7", "task_11"],

"solver_mode": "hybrid_qaoa",

"frontier_size": 9,

"objective_score": 12.48,

"score_breakdown": {

"goal_impact": 4.2,

"unlock_value": 2.1,

"critical_path": 3.4,

"information_gain": 1.3,

"parallelization_gain": 2.0,

"duration_cost": -0.8,

"switch_cost": -0.3,

"risk_penalty": -0.9,

"retry_penalty": -0.5

},

"rejected_due_to_constraints": ["task_3", "task_8"],

"classical_feasibility_check": "passed",

"next_actions": ["dispatch", "capture_evidence"]

}

________________________________________________

## 7. Key Design Rule

> **Quantum chooses among feasible candidates. It does not replace feasibility logic.**

This boundary is essential for speed, explainability, and technical credibility.

________________________________________________

## 8. File Location

Main implementation: `src/ccbs_app/planner/quantum_select.py`

Integrate with orchestrator via frontier, presolver, and feasibility modules.

________________________________________________

## 9. References

Qiskit Optimization: https://qiskit.org/documentation/optimization/

QAOA: https://qiskit.org/documentation/optimization/tutorials/06_examples_max_cut_and_tsp.html

CCBS Clean-Core: See repo and README for product boundaries.

________________________________________________

**For further integration, see quantum_select.py and orchestrator entry points.**

________________________________________________

## 10. CCBS-Only Buildathon Proof Plan

### Summary

Remove third-party planning and design connectors from scope entirely, now and going forward.

Keep `CCBS` as the sole planning and execution authority.

Preserve the current classical DAG/frontier/feasibility flow with bounded ready-set optimization.

Generate repeatable proof-of-development artifacts for submission and review.

### Key Implementation Changes

Remove connector references from config, feature flags, task catalogs, and documentation.

Standardize internal entities only:

`WorkItem`

`DecisionPacket`

`ExecutionCheckpoint`

`EvidenceRecord`

Keep execution pipeline:

intake -> DAG build -> ready frontier -> classical presolve -> bounded selector -> feasibility check -> dispatch -> evidence capture

Add an evidence export pipeline that emits:

decision logs

transition timeline

execution results

validation output

artifact manifest

Keep external publishing optional and one-way only, never authoritative.

### Canonical Public Interfaces

`POST /work-items`

`GET /work-items`

`POST /scheduler/select-next`

`POST /checkpoints/record`

`GET /evidence/export`

### Canonical Buildathon Deliverables

architecture summary

run trace timeline

decision packet bundle

test and validation report

final evidence manifest

________________________________________________

## 11. VM Modal Rebuild (Step-by-Step)

This section defines the VM accommodation path for the orchestrator while preserving the classical/quantum boundary.

Define the active VM modal profile per run.

Apply policy gating before selection:

allowed VM lanes

per-task VM memory ceiling

host-inference preference for tasks that otherwise require guest-side inference

Build the ready frontier classically from dependency-complete tasks only.

Run classical presolve to shrink candidate set (`top_k` and conflict pruning).

Run bounded selection on the reduced ready set.

Re-check feasibility classically on selected output.

Dispatch deterministically and capture evidence artifacts.

Record `ExecutionCheckpoint` entries for each transition.

Export evidence bundle for review and submission.

### VM Modal Data Contract Additions

`vm_lane`

`estimated_vm_memory_mb`

`requires_guest_model`

`vm_profile` on `DecisionConstraints`

### VM Modal Objective Guardrails

Keep dependency validity and readiness outside the optimizer.

Use the selector only for already-feasible candidates.

Penalize cross-lane conflict and over-capacity combinations.

Enforce deterministic post-selection feasibility checks.

________________________________________________

## 12. Test and Validation Plan

Confirm no runtime dependency on removed third-party planning/design connectors.

Regression test orchestration flow:

dependency validity

ready-frontier selection

post-selection feasibility enforcement

Validate evidence exports are complete and deterministic across repeated runs.

Validate end-to-end run from intake to final evidence manifest.

Validate VM modal profile gates:

disallowed lane filtering

memory cap filtering

host-inference preference filtering

________________________________________________

## 13. Assumptions

`CCBS` remains the single source of truth.

Proof artifacts are generated entirely from internal system state and execution evidence.

External systems are publish-only outputs when used.

________________________________________________

## 14. Implementation Step Log

Updated canonical orchestrator reference document with CCBS-only scope and artifact contract.

Added VM modal rebuild steps aligned to current policy + bounded selector flow.

Added explicit API surface, test plan, and assumptions for buildathon proof submission.

Regenerated `.docx` from this markdown to keep presentation output synchronized.

Removed the deprecated tool names from this full orchestrator reference document.

Regenerated `.docx` again after the naming compliance pass.

Re-ran quantum decision kernel tests to confirm behavior remains stable.

### Packaging Milestones (A-D)

A. Packaging scope and exclusion filters finalized. (complete)

B. Single-source packaging script implemented. (complete)

C. Packaging dry run and validation. (complete)

D. Final canonical artifact generation. (complete)

### Packaging Execution Notes

Added `scripts/buildathon_package.py` as the single packaging authority.

Added one command entrypoint in VS Code tasks:

`Ops Core: Buildathon Migration One-File`

Migration one-file mode is now canonical:

`python3 scripts/buildathon_package.py --migration-onefile`

Generated root artifact:

`CCBS_MIGRATION_ONEFILE.zip`

Embedded migration payload inside the zip:

`migration/manifest.json`

`migration/restore_instructions.md`

`migration/backend_policy_snapshot.json`

Azure-first sprint backend policy preserved with IBM fallback:

backend priority: `azure -> ibm -> classical`

`primary_backend`, `executed_backend`, `fallback_used`, `fallback_reason` captured in quantum evidence

Validation checks completed:

required anchor paths present in zip

excluded runtime/bulk paths absent from zip

deterministic membership hash stable across two consecutive runs

Added provider-aware quantum execution CLI surface:

`quantum run --provider azure|ibm --batch <file> --mode auto|qaoa|exact --json`

`quantum monitor --run-id <id> --json`

`quantum collect --run-id <id> --output <path> --json`

Added batch schema support (`tasks`, `constraints`, `weights`, `provider_options`) and retry policy knobs:

`max_retries`

`timeout_budget_seconds`

`failover_enabled`

Added local run-store contract under `.ccbs/quantum/runs/<run_id>/` with deterministic artifacts:

`run_record.json`

`decision_manifest.json`

`decision_manifest.md`

Added hybrid GitHub workflow model:

offline-safe regression CI (`.github/workflows/ccbs-quantum-regression.yml`)

manual cloud-prep dispatch (`.github/workflows/ccbs-quantum-manual-cloud-prep.yml`)

Added baseline batch fixture for manual operator flows:

`quantum/batches/sample_batch.json`

Re-ran contract tests for routing + quantum kernel + quantum CLI execution.

Added explicit fallback-chain tests:

forced Azure failure -> IBM recovery

forced IBM failure -> classical recovery

### Azure Sprint Events (April 10-15, 2026)

Event 1 (Apr 10): Azure preflight baseline + IBM regression baseline.

Event 2 (Apr 11): Azure solve integration with classical feasibility boundary.

Event 3 (Apr 12): Azure policy default in sprint mode + fallback checks.

Event 4 (Apr 13): Evidence schema hardening and deterministic run checks.

Event 5 (Apr 14): One-file migration packaging finalized and validated.

Event 6 (Apr 15): Release candidate migration package + handoff proof set.